Inspection.OS

MVP and Detailed Phasing Plan

Working draft v1.0 - March 22, 2026

Purpose: convert the working source set into a sequenced delivery plan with release gates, dependencies, and field validation loops. Audience: founder, product lead, engineering lead, design lead, and pilot project sponsors.

# Document Control

| Document type | MVP and phasing plan |
| --- | --- |
| Version | v1.0 working draft |
| Date | 2026-03-22 |
| Primary geography | 9 Bay Area counties, with city and agency variants |
| Secondary geography | Northern California expansion under same architecture |
| Always-on programs | California statewide permit, safety, environmental, and reporting frameworks |

### Source basis

Inspection.OS.txt

InspectionOS_Full_Binder_2026-03-21 (1).pdf

InspectionOS_BayArea_Next_Pass_Binder_2026-03-21.pdf

InspectionOS_MVP_App_Native_Schema_Tables_2026-03-21.pdf

[COUNTY-Marin]_Building-Permit-Submittal-Checklist_Special-Inspection-Trigger.pdf

[COUNTY-Contra-Costa]_Special-Inspections-Program-and-Recognized-Agencies.pdf

# MVP framing

The MVP should replace paper inspections for internal and colleague use while establishing the runtime structures that allow monetization later. The phasing plan therefore prioritizes field reliability, rule clarity, and export defensibility over deep integrations.

## Release phases

| Phase | Primary objective | Exit gate |
| --- | --- | --- |
| Phase 0 | Foundations and data seeding | Core schemas, rule tables, template versions, and seed loaders working |
| Phase 1 | Internal alpha | Field team can complete inspections offline and export reviewable packets |
| Phase 2 | Colleague beta | Jurisdiction-aware packet rules and corrective-action loops proven on live projects |
| Phase 3 | Paid pilot readiness | Operational controls, audit trail, and customer-facing packaging ready |
| Phase 4 | Commercial hardening | Coverage expansion, analytics, and billing / tenant maturity ready |

## Phase 0 - foundation (weeks 1-4)

Finalize source-of-truth docs, naming conventions, and rule-expression standards.

Implement seed loaders for jurisdictions, agencies, source records, form records, and packet rules.

Build template studio foundations: sections, item types, conditional visibility, template versioning.

Stand up inspection, issue, attachment, signature, and audit tables.

Acceptance gate: one county and one city path can be seeded end-to-end from rule tables, without hardcoded county branches.

## Phase 1 - internal alpha (weeks 5-8)

Mobile field runner with offline draft capture, autosave, photos, signatures, and issue creation.

Manager review queue, approve / return loop, and issue dashboard.

SWPPP alpha coverage: enrollment checklist, first active inspection, routine weekly, pre-QPE, post-QPE, annual readiness, NOT closeout.

Special inspections alpha coverage: county / city packet selection and weekly reporting cadence.

Acceptance gate: internal team completes real field runs and exports PDF packets that managers accept without manual reconstruction.

## Phase 2 - colleague beta (weeks 9-12)

Expand rule coverage across all 9 Bay Area counties using the controlled forms library.

Add dust control applicability and plan-approval tracking for San Francisco.

Add asbestos readiness and date-revision logic for BAAQMD workflows.

Strengthen verification model in admin UI so users can see direct, indirect, inferred, and gap-note statuses.

Acceptance gate: at least three live project teams can use the product with minimal training and without losing compliance context.

## Phase 3 - paid pilot readiness (weeks 13-18)

Introduce tenant controls, role-based permissions, and stricter audit reporting.

Add branded packet exports and external share flows.

Add metrics dashboards: overdue corrective actions, template use, packet completeness, unresolved rule gaps.

Harden support workflows and release notes for rule changes.

Acceptance gate: pilot users can onboard, run, export, and defend packet logic without direct builder intervention.

## Phase 4 - commercial hardening (post-pilot)

Expand Northern California coverage and long-tail rule inheritance.

Add recurring scheduling, subcontractor corrective-action collaboration, and analytics.

Add MRP-ready post-construction BMP inspection pack and wider compliance families.

Add controlled billing, usage policy, and support commitments.

# Feature gating

## What ships when

| Capability | Phase 1 | Phase 2 | Phase 3+ |
| --- | --- | --- | --- |
| Offline inspection runner | Yes | Hardened | Scaled |
| Template studio + versioning | Yes | Hardened | Admin maturity |
| SWPPP lifecycle gates | Core set | Expanded | Reporting maturity |
| Special inspection packet builder | Core county/city set | 9-county refinement | Commercial hardening |
| Dust control and asbestos packs | Partial | Full Bay Area baseline | Extended |
| Tenant / share controls | Limited | Moderate | Full |
| Analytics and dashboards | Minimal | Useful | Strategic |

# Risk register

## Primary risks and mitigations

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| County parity drift | Not every jurisdiction exposes the same packet artifacts | Use verification_status and packet_role to model uneven coverage explicitly |
| Portal-native lifecycle gaps | Some obligations are filings, not downloadable forms | Model actions, evidence, and state blockers instead of relying on form mirrors |
| Offline complexity | Field usage fails without reliable sync recovery | Outbox model, immutable audit events, retryable uploads, and local drafts |
| Template drift | Unversioned edits undermine defensibility | Strict template versioning and per-run version capture |
| Source revision drift | Agency forms and lists change quietly | Fingerprint monitoring plus scheduled recrawls and QA queue |

# Execution model

## 12-week sprint framing

| Sprint block | Primary outcome | Decision checkpoint |
| --- | --- | --- |
| Weeks 1-2 | Schema, rule-expression, and seed-loader foundations | Can we seed one county and one city path end-to-end? |
| Weeks 3-4 | Template studio and admin library baseline | Can admins create versions and see verification state? |
| Weeks 5-6 | Offline field runner alpha | Can users complete and resume inspections offline? |
| Weeks 7-8 | Review queue and packet export alpha | Can managers approve and export usable packets? |
| Weeks 9-10 | Jurisdiction-specific rule expansion | Can county/city packet differences be handled without code forks? |
| Weeks 11-12 | Beta hardening and pilot prep | Are field teams using it without builder-side intervention? |

## Lean staffing model

| Workstream | Owner | Why it matters |
| --- | --- | --- |
| Product / compliance | Founder or product lead | Owns lifecycle logic, county coverage decisions, and ambiguity handling |
| Backend / data | Lead engineer | Implements schemas, seed loaders, rule engine, and packet assembly |
| Mobile / field UX | Mobile engineer | Owns offline runner, draft sync, attachments, and signatures |
| Web / admin UX | Frontend engineer or full-stack | Owns template studio, review queue, and admin library |
| QA / field validation | Ops lead or trusted pilot manager | Finds rule gaps that do not show up in desk review |

# Field validation loop

Run weekly internal field tests during alpha: one SWPPP run, one special-inspection packet run, one trade-inspection scheduling path.

Capture every “we had to do this outside the app” moment as a rule-gap or UX-gap ticket.

At the end of each phase, refresh the controlled forms library and review unresolved gap-note entries.

Do not promote a jurisdiction path to paid-pilot-ready until its packet flow can be seeded and executed from metadata and documented evidence.